Agile Project Execution Documentation

Project: AI-Supported Ticket Resolution System (Owntrail)

Developer: Ruthvik Gurrala

Total Duration: Dec 1, 2025 – Dec 18, 2025

Executive Summary

This document outlines the agile development lifecycle for the AI-Supported Ticket Resolution System. The project was executed over four sprints, moving from initial setup and core backend logic to AI integration, frontend interface development, and final cloud deployment with containerization.

Sprint 1: Project Setup & Core Backend

Duration: Dec 1 – Dec 3, 2025

Primary Goal: Initialize project structure and build basic API infrastructure.

Tasks Completed

- Repository Initialization: Set up Git repository and defined folder structure (ai_support_engine, frontend).

- Environment Setup: Created Virtual Environment and installed Python dependencies (fastapi, uvicorn).

- API Connectivity: Built Hello World endpoint to verify server status and setup.

- Database Config: Configured firebase_admin SDK for future database connections.

Sprint 2: AI Engine & RAG Implementation

Duration: Dec 4 – Dec 8, 2025

Primary Goal: Implement "AI Copilot" features using Retrieval-Augmented Generation (RAG).

Tasks Completed

- OpenAI Integration: Integrated OpenAI API for generating embeddings and text completions.

- Vector Storage: Built vector_store.py for local chunk storage using Numpy/FAISS logic.

- Data Pipeline: Implemented PDF text extraction and chunking pipeline.

- RAG Logic: Created rag_chain.py to retrieve context from the vector store and generate answers.

- Critical Fix: Resolved dimension mismatch error (384 vs 1536 dims) by refactoring the embedding model.

Sprint 3: Frontend Development

Duration: Dec 9 – Dec 14, 2025

Primary Goal: Build a user-friendly Agent Dashboard for interaction.

Tasks Completed

- Framework Setup: Initialized React + Vite application.

- UI/UX Design: Integrated framer-motion to implement Glassmorphism and smooth UI transitions.

- Component Architecture: Built core tabs:

  - Ticket List

  - Chat Interface

  - Knowledge Base Management

- Integration: Connected Frontend to Backend endpoints (POST /suggest, GET /tickets).

Sprint 4: Deployment & DevOps

Duration: Dec 15 – Dec 18, 2025

Primary Goal: Deploy application to cloud providers and containerize for portability.

Tasks Completed

- Cloud Deployment:

  - Backend deployed to Render.

  - Frontend deployed to Vercel.

- Dockerization:

  - Created Dockerfile for Backend (Python) and Frontend (Node).

  - Optimized build context using .dockerignore.

  - Created docker-compose.yml for one-click local orchestration.

- Documentation: Compiled README.md, deployment_guide.md, and project License.